**Travel Advisor Web Application**

Author: Mahmoud Yasser

Creation Date: 28-4-2019

Version: 1.0

**Version History**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Version | Author | Date | Reviewed by | Revision Date | Comments |
| 1.0 | Mahmoud Yasser | 28/04/2019 | Nesma Bahgat | 02/05/2019 | We faced another issue which is the first time for the whole team to make a whole project with its back-end and front-end, which may impact in the velocity to finish the implementation of the project and may affect also in in finishing the rest activities in the project. |
| 1.1 | Mahmoud Yasser | 02/05/2019 | Nesma Bahgat | 02/05/2019 |  |
|  |  |  |  |  |  |

# Issue Management Sheet

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | | | |  | |  |  |
| Project Name: | |  | Travel Advisor Web Application |  |  | |  |
| ID | Current Status | Priority | Issue Description | Expected Resolution Date | Impact Summary | | Proposed  Solution |
| TAWA\_ISU1 | Open | Medium | Project scope isn’t clear due to the lack of communication with customer. | 04/05/2019 | Requirements and deliverables misunderstanding | | Communicate with the customer during the next meeting |
| TAWA\_ISU2 | Work In Progress | High | Lack of experience and knowledge in developing a whole project | 20/05/2019 | Development phase shall be postponed | | Team shall start self-studying and practice development |
| TAWA\_ISU3 | Closed | Low | Having Sunday and Monday OFF | 29/04/2019 | Lack of face-to-face communication | | Impact accepted |
|  |  |  |  |  |  | |  |